Project Status Report

|  |  |
| --- | --- |
| Report Date: | Thursday, April 6rd, 2017 |
| Prepared by: | Kazuma Sato |

|  |  |
| --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health: | CrossCampus |
| Team 13 - xcamp.us |
| Wednesday, March 24th, 2017 to Thursday, April 6th, 2017 |
| Danger |

Summary

<<Some info here>>

Accomplishments as Planned

|  |  |
| --- | --- |
| Activity/ Task | Assigned to |
| Lambda Functions Proxy Integration to Cognito | Mark Gallant-Wheeler |
| Lambda Functions Proxy Integration to S3 | Kazuma Sato |
| Lambda Functions for API Gateway | Kazuma Sato |
| Web Client UX/UI implementation | Mark Gallant-Wheeler |
| Test Database Scripts | Kazuma Sato |
| Test API | Kazuma Sato |
| Test S3 Lambda Triggers | Kazuma Sato |

Planned but not Accomplished

|  |  |
| --- | --- |
| Activity/ Task | Assigned to |
| Android Client UX/UI implementation | Pavle Boranievz |
| Test Web Client | Mark Gallant-Wheeler |
| Test Android Client | Pavle Boranievz |
| Deployment | Mark Gallant-Wheeler,  Kazuma Sato &  Pavle Boranievz |

Upcoming Objectives

<<morer stuff here>>

Planned Activities/ Tasks for Next Period

|  |  |  |
| --- | --- | --- |
| Activity/ Task | Due Date &  Duration | Assigned To |
| Android Client UX/UI implementation | April 11, 2017  34 Days | Pavle Boranievz |
| Test Web Client | April 11, 2017  34 Days | Mark Gallant-Wheeler &  Kazuma Sato |
| Test Android Client | April 11, 2017  34 Days | Pavle Boranievz |
| Deployment | April 11, 2017  11 Days | Mark Gallant-Wheeler |

Milestones for Next Period

|  |  |  |
| --- | --- | --- |
| Milestone (Objective) | Delivery Date | Assigned To |
| Development Complete | April 11, 2017 | Entire Team |
| Testing Complete | April 11, 2017 | Entire Team |
| Deployment Complete | April 11, 2017 | Entire Team |

Managing Issues and Risk

<<Fill more info here>>

|  |  |  |  |
| --- | --- | --- | --- |
| Issues/Problems | Resolution Strategy | Due Date | Assigned To |
| Insufficient resources for mobile application | Assigning a dedicated resource to task | April 11, 2017 | Pavle Boraniev |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Upcoming Risks | Risk Ranking | Risk Impact | Mitigation Strategy | Assigned To |
| Not Meeting Deadlines | High | High | Compressed Task Timeline | Entire Team |

Gantt Chart

