Team T-13	Capstone Project II / Minutes of Meeting # 01 / Date: 08/03/17 / Time: 12:15pm / Location: Outside Computer Labs

Attendees:	Team member 1: Pavle Boraneiv Team member 3: Kazuma Sato / Team member 2: Mark Gallant-Wheeler Team member 4: / Team member 5:

Agenda
Item	Description	Responsibility
Review of previous meeting	Recapped our progress; functions taking shape, test deployment space complete, FTP solution in progress, recursive querying removed.
Item # 1…	Decided to give Pavle ultimatum: produce significant progress on data handlers for either / or web and mobile platform by Sunday 12th, or to complete the mobile app using our API under separate brand. / He agreed to make progress on the data handlers.	Pavle Boraniev
Item # 2…	Kazuma will begin to insert lambdas into the api, so that we can test deployment, insert dummy data into RDS and Pavle can test and continue past the data handlers.	Kazuma Sato
Item # 3…	Mark will complete the login process, requiring synchronization with AWS Cognito. FTP server and connections will be made available. Mark will test role permissions once the API deployment is populated. Will work with graphic designer to produce UI and UX plans	Mark Gallant-Wheeler
Next meeting date	Date: 12/03/17 / Time: 3:00pm / Location: Slack / Agenda: Status reports on given tasks, discuss UI/UX plans, full deployment of API, make judgement on Pavle's ultimatum. / Signature: / Team member 1: _________________ / Team member 2: _________________ / Team member 3: _________________ / Team member 4: _________________ / Team member 5: _________________